## Slide 1
DEFINE
MEASURE
Geometry Feature Extraction Efficiency
Team Launch
April 8
Define
April 12
Measure
April 19
Analyze
May 17
Control
June 7
Improve
May 24
Key Dates --->
TEAM MEMBERS
ANALYZE
IMPROVE
Process owner: Thomas Bahng
MBC 638
CONTROL
Thomas, Systems Engineer, Product Manager, Stakeholders
In 3 weeks, $2,500 of overhead labor will go towards a process to extract data from CAD models for downstream machine-learning apps.
Highly skilled engineers will spend 25 hours performing low-skill tasks in order to reach yield objectives.
Due to an inefficient process, other complex projects are impacted by capacity constraints.
545,500
Defects per Million Opportunities
Sigma Quality Level
1.35
135,000 CAD models were processed during the performance period. Average daily yield (# models) and touch-times (seconds) exhibit a high margin of error.
Collected 22 daily observations of 17 variables from logs, time studies and Excel reports.
x̅̄ = 5629
x̅̄ = 4344
Too many touch-points in the end-to-end process.
Can touch-times be reduced such that the same yield can be accomplished with less user involvement?
Can software performance and backend integration be optimized to increase yield over time?
47,600
Defects per Million Opportunities
Sigma Quality Level
3.15
Software Optimization
  Parallel processing
  Leverage 3rd party API
  Increase batch size
Reduce touch-points
1988% increase in throughput efficiency
High Variability
Accessibility to technical documentation
Shareable / Executable / Compatible Software
Low risk / Minimal commitment required to sustain activity by a single user.